Project Planning Phase Milestone and Activity List

|  |  |
| --- | --- |
| Date | 25 October 2022 |
| Team ID | PNT2022TMID31896 |
| Project Name | Global Sales Data Analytics |

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |
| **Literature Survey & Information Gathering** | Literature survey on selected project and gathering information by referring the project’s related technical papers, research  publications, etc… | **10 SEPTEMBER 2022** |
| **Prepare Empathy Map** | Prepare empathy map canvas to capture the user’s pains and gains and prepare the unsolved statements. | **20 SEPTEMBER 2022** |
| **Ideation** | To list by the organizing brainstorm sessions and prioritize the top three ideas  based on the feasibility and importance. | **22 SEPTEMBER 2022** |
| **Proposed Solution** | To prepare the proposed solution documents, which includes the novelty, feasibility of ideas, business model, social impact, scalability of the solution, etc. | **26 SEPTEMBER 2022** |
| **Problem Solution Fit** | Includes customer segments and customer constraints, the problem root cause and jobs to be done. | **05 OCTOBER 2022** |
| **Solution Architecture** | From data collection to digit recognition by the web application are represented in architectural diagrams | **05 OCTOBER 2022** |

|  |  |  |
| --- | --- | --- |
| **Customer Journey** | Prepare the customers journey map help the customers understand the user interaction and experiences with the application from the beginning to the end. | **10 OCTOBER 2022** |
| **Functional Requirement** | Prepare the functional requirement document. | **18 OCTOBER 2022** |
| **Data Flow Diagrams** | Data flow diagrams and user stories are prepared and four sprint phases are described. . | **18 OCTOBER 2022** |
| **Technology Architecture** | Technical flow graphs are created and the functions of technical stacks are defined. | **19 OCTOBER 2022** |
| **Prepare Milestone & Activity List** | Prepare the milestones and activity of the project. | **22 OCTOBER 2022** |
| **Sprint Delivery Plan** | To develop a template for sprint planning. | **22 OCTOBER 2022** |
| **Project Development –**  **Delivery of Sprint-1, 2, 3 & 4** | Develop and submit the developed code by testing it and having no errors. | **24 OCTOBER 2022 -**  **19 NOVEMBER 2022** |